CoheronConnect

DPDP Act 2023 — Readiness Checklist

Prepared 13 July 2026  •  For the founder and privacy counsel  •  Tracks both what the software does and the organisational/legal steps required. Technical items were verified against the source code.

How to read this

"DPDP compliance" is a property of how the organisation operates — not of the software alone. The product provides DPDP-aligned tooling (consent, data-subject requests, breach register, automated compliance sweeps). Turning that tooling into compliance requires enabling the remaining technical items AND completing the organisational/legal items in Section B, with counsel sign-off.

Status legend: DONE = built & verified · PARTIAL = partly built · FLAG-OFF = built but disabled pending sign-off · NOT STARTED = not built · COUNSEL = legal/org action, outside code.

Section A — Technical / product items

A1. Consent (DPDP §6)

| Item | Status | Notes |
| --- | --- | --- |
| Consent ledger: grant / withdraw / renew / expire, per (principal, purpose) | DONE | Append-only ledger; withdrawal as easy as grant. |
| Automatic expiry of lapsed consents | DONE | Scheduled sweep expires granted consents past their expiry. |
| Principal-facing consent capture UI / notice | PARTIAL | Backend exists; confirm front-end capture and §5 notice wording are wired. |

A2. Data-subject rights (DPDP §11–14)

| Item | Status | Notes |
| --- | --- | --- |
| DSR intake with statutory response clock | DONE | Due date derived from receipt + response window. |
| DSR state machine + append-only event trail | DONE | Guarded transitions; full audit timeline. |
| Overdue-DSR alerting (automation) | DONE | Scheduled sweep raises internal alerts; deduped. |
| Right-to-erasure EXECUTION across all data stores | FLAG-OFF | Executor exists but disabled; erasure map covers 2 tables only. Needs counsel sign-off + full map. |
| Requestor identity verification | NOT STARTED | No verifiable identity check on DSR requestors yet. |
| Principal-facing DSR intake portal | PARTIAL | Confirm external submission channel is exposed and access-controlled. |

A3. Breach handling (DPDP §8(6))

| Item | Status | Notes |
| --- | --- | --- |
| Breach register with notification clock | DONE | Notify-due derived from detection + jurisdiction window (72h default). |
| Breach state machine + event trail | DONE | Board / principals notification stamps tracked. |
| Overdue-breach notice generation (automation) | DONE | Sweep generates board + principal notices; deduped. |
| ACTUAL delivery of notices (Board / principals) | NOT STARTED | Notices are logged only; no real email/SMS/Board channel delivery yet. |

A4. Security controls supporting DPDP

| Item | Status | Notes |
| --- | --- | --- |
| Access control (RBAC) over personal data | DONE | Enforced per request. |
| Tamper-evident audit trail | DONE | SHA-256 hash chain + verifier. |
| Encrypted credentials / secrets | DONE | AES-256 for integration secrets. |
| Field-level encryption of personal data at rest | NOT STARTED | Personal-data columns stored in plaintext. |
| Database row-level security (defence in depth) | NOT STARTED | Tenant isolation is app-layer only. |
| Two-factor authentication (TOTP) | PARTIAL | Enrollment flag + step-up exist; TOTP not wired. |
| Data retention & deletion policy enforced in product | NOT STARTED | No automated retention/deletion schedule beyond consent expiry. |

Section B — Organisational / legal items (counsel-led)

These sit outside the software and are required for an actual compliance posture.

| Item | Status | Notes |
| --- | --- | --- |
| Appoint Data Protection Officer / point of contact (§13) | COUNSEL | Named, published contactable channel. |
| Published grievance-redressal mechanism (§13) | COUNSEL | Principal-facing route with response SLA. |
| Privacy notice & consent wording reviewed (§5–6) | COUNSEL | Plain-language, itemised purposes, withdrawal method. |
| Records of Processing Activities (RoPA) maintained | COUNSEL | Kept current; linked to consent/DSR records. |
| Data-processing agreements with all sub-processors (§8) | COUNSEL | Every third party touching personal data. |
| Retention & deletion policy (documented) | COUNSEL | Feeds the product retention item in A4. |
| Cross-border transfer position | COUNSEL | Where data is hosted/processed; permitted-country stance. |
| Sign-off on the erasure map (delete vs anonymise per table) | COUNSEL | Blocks enabling the flag-off erasure executor. |
| Alignment with notified DPDP Rules & timelines | COUNSEL | Configure statutory windows to the operative Rules once notified. |
| Breach notification runbook (who/when/how) | COUNSEL | Operational process behind the product's clock + notices. |

Minimum gate before any "DPDP-ready" claim

The following must be true before making even a soft public claim:

Erasure executor enabled with a counsel-approved, full erasure map (A2).

Breach & DSR notices actually delivered, not just logged (A3, A2).

DPO appointed and grievance channel published (B).

Privacy notice / consent wording and RoPA signed off by counsel (B).

Retention/deletion policy documented and, ideally, enforced in-product (A4/B).

Until then, the honest public position is: "CoheronConnect provides DPDP-aligned privacy tooling" — not "CoheronConnect is DPDP compliant."